# <Test Plan>

# Version <1.1>

# Revisions

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 10/12/2025 | 1.0 | Development of points 1,2,4,5,6,9,11,12,13,16. | Samuel García |
| 11/12 | 1.1 | Rest of the document | Hugo Rodríguez |

# Index

1.	Test plan identifier	1

2.	Introduction	1

3.	Test items	1

4.	Features to be tested	2

5.	Features not to be tested	2

6.	Approach	2

7.	Item pass/fail criteria	2

8.	Suspension criteria and resumption requirements	2

9.	Test deliverables	3

10.	Testing tasks	3

11.	Environmental needs	3

12.	Responsibilities	3

13.	Staffing and training needs	4

14.	Schedule	4

15.	Risks and contingencies	4

16.	Approvals	4

# Test plan

To prescribe the scope, approach, resources, and schedule of the testing activities. To identify the items being tested, the features to be tested, the testing tasks to be performed, the personnel responsible for each task, and the risks associated with this plan.

# Test plan identifier

AppforSEII2526-TestPlan

# Introduction

The purpose of this document is to define the testing strategy, scope, objectives, schedule, and resources required for our software system (related to gym activity management).

Testing is essential to ensure the functionality, performance, and security of the software, guaranteeing a good, seamless, and satisfactory user experience for customers and administrators.

Software Items and Features to be Tested:

The main software system to be tested covers the key functionalities described in the use cases, ensuring its functionality, performance, and security.

The main features to be tested include:

1. Class Plan Management (User Role): Functionality allowing the user to Create a Plan of Classes, select available classes, filter options, and manage mandatory information such as the plan name, number of weeks, and payment method.

2. Purchase Management (User Role): Functionality allowing the user to Purchase items, select items, specify quantity (without exceeding available stock), and select the payment method and delivery address.

3. Restock Management (Administrator Role): Functionality allowing the administrator to Create Restock of Items, select items for restocking, indicate the quantity to purchase (mandatory), the title, delivery address, and expected date.

Required Document References:

References to the following documents, when they exist, are required in this highest level test plan: a) Project authorization; b) Project plan; c) Quality assurance plan; d) Configuration management plan; e) Relevant policies; f) Relevant standards.

In multilevel test plans, each lower-level plan must reference the next higher-level plan.

# Test items

The following test items are identified for evaluation, along with their version/revision level and transmittal media characteristics:

Application Components:

- AppForSEII2526.API - Backend REST API

- AppForSEII2526.Web - Blazor Web Application

- AppForSEII2526.Maui - Mobile Application

Documentation References: a) Requirements specification: Use Case - AlbaGym.pdf b) Design specification: API Swagger documentation (swagger_new.json) c) Users guide: d) Operations guide:  e) Installation guide: README.md

# Features to be tested

All software features and significant combinations required to validate the core business functions (Gym Management) will be tested. Each feature is associated with its corresponding Use Case document, which serves as the test design specification.

### 4.1 Create Plan of Classes

- Validation of the main flow: selecting classes and calculating the total price.

- Testing alternative flows such as filtering classes by type and date.

- Ensuring all mandatory data is completed (name, number of weeks, payment method).

- Verifying that class capacity constraints are correctly enforced.

Associated Design Specification: Use Case – Create Plan of Classes

### 4.2 Purchase Items

- Validation of the main flow: selecting items and completing the checkout process.

- Alternative flows: filtering items by name or brand.

- Ensuring that quantity purchased does not exceed quantity_available.

- Verifying that all mandatory delivery and payment details are provided.

Associated Design Specification: Use Case – Purchase Items

### 4.3 Create Restock of Items

- Validation of the main flow: selecting items to restock.

- Alternative flows: filtering items by name or quantity available.

- Ensuring mandatory information is provided (quantity to be bought, title, delivery address).

Associated Design Specification: Use Case – Create Restock of Items

### 4.4 General Application Features

- User authentication/login (required before all use cases).

- API connectivity and application initialization.

- UI compatibility with supported browsers: Microsoft Edge, Chrome, and Firefox.

Associated Design Specification: General System Requirements

# Features not to be tested

The following features and feature combinations are excluded from testing. These actions are either prevented by system constraints or cannot be executed through the user interface, making their testing unnecessary:

- Attempting to select an enrolment date earlier than the current date when creating a Class Plan. The system automatically detects and prevents this action, displaying a warning and returning the user to the selection step.

- Attempting to finalize the creation of a Plan or Restock without selecting at least one class or item. The option to proceed simply does not appear, making it impossible to continue without fulfilling this requirement.

- Attempting to purchase an item with a quantity greater than the available stock (quantity_available). The system blocks the action, informs the user of the constraint, and returns them to the previous step.

- User authentication and registration flows (handled by Identity framework).

# Approach

The overall approach to testing is a hybrid strategy involving both automated and manual efforts, focused primarily on functional verification and API validation. The methodology described below is intended to be detailed enough to allow for the identification of major testing tasks and the estimation of time required for each one.

## Main testing activities

The test environment must be configured as a precondition for all testing activities:

• Configure the testing environment on Windows 11 with Visual Studio 2022.

• Validate that the API is operational before initiating tests.

• Ensure the application’s web view is accessible via supported browsers (Chrome).

The feature testing must be executed for:

• Core Functional Validation (Gym Features): Validate the main flows and alternative flows for: Creating Plan of Classes, Purchasing Items, and Creating Restock of Items.

• General Application Features: Assess UI compatibility, application initialization, and API connectivity.

The testing process must utilize both automation and manual methods:

• Use Selenium WebDriver for automated functional testing.

• Perform manual exploratory testing for edge cases and scenarios that automation may not cover, including API, Database creation/update, and UI edge cases.

Error identification and reporting will be conducted as follows:

• Log all identified defects, specifying steps to reproduce, expected versus actual behaviour, and severity.

• Critical errors (e.g., crashes, data corruption) will be prioritized for resolution.

## Techniques and tools

The major activities, techniques, and tools used to test the designated groups of features are:

• API Testing: Validate API endpoints for functionality. Manually test endpoints using Swagger for exploratory and quick validation of edge cases.

• Functional Testing: Will be performed via automated tests written in Visual Studio using Selenium WebDriver.

• Non-Functional Testing: Includes API validation to ensure connectivity and performance and compatibility testing to verify smooth operation on Microsoft Edge, Chrome, and Firefox.

## Completion Criteria

Testing can be considered complete when the following criteria are met:

• All functional test cases pass with no critical or major defects.

• Automated tests achieve at least 90% code coverage.

• Manual tests confirm the resolution of identified high-priority defects.

• Defect error frequency falls below 5% for major workflows.

## Deadlines

Test must align with project sprints:

- Sprint 3: 11/11/2025 – 15/12/2025

# Item pass/fail criteria

Pass and fail criteria of each use case will be defined in each Test Case:

- Pass: The test executes successfully with expected results matching actual results.

- Fail: The test produces unexpected results, errors, or exceptions.

For unit tests:

- Assert.Equal, Assert.True, Assert.IsType validations must pass.

- No unhandled exceptions during test execution.

- BadRequest responses must contain expected error messages.

# Suspension criteria and resumption requirements

Suspension criteria: Testing will be temporarily suspended if any of the following conditions occur:

- A critical defect is detected in a core functionality such as plan creation, purchase processing, or restock operations, which blocks further execution of test cases.

- The test environment becomes unstable or unavailable (e.g., database corruption, deployment failure, server crash).

- Test data is inconsistent or missing, making validation of expected results unreliable.

- A build fails repeatedly and prevents navigation or login to the system.

# Test deliverables

The following documents should be generated:

- Test plan

- Test case specifications

# Testing tasks

The following tasks were performed during the testing phase of AlbaGym:

1. Environment Setup: Configure SQLite in-memory database for isolated unit testing using the `AppForSEII25264SqliteUT` base class.

2. Unit Test Development: Each team member developed unit tests for their assigned use cases:

- Samuel: CreatePlan tests (main flow + 7 alternative flows)

- Hugo: GetPlan and class selection tests

- Alberto: CreateRestock and CreatePurchase tests

3. Test Execution: Run all xUnit tests using Visual Studio Test Explorer or the command `dotnet test`.

4. UI Test Configuration: Set up Selenium WebDriver with Edge/Chrome/Firefox drivers for browser automation testing.

5. Documentation: Generate test plan and test summary report documents.

# Environmental needs

The necessary and desired properties of the test environment are specified below, including physical characteristics, communication and system software, mode of usage, and required supplies and security level.

Physical and Hardware Characteristics:

• Tests will be performed locally on machines with a minimum of 8 GB RAM, a modern processor (Intel i5 or similar), and SSD storage.

• The required operating systems are Windows 10/11 or Ubuntu 22.04.

System Software and Mode of Usage:

• The system requires the .NET SDK to be installed.

• The application under test is a Blazor web app executed in stand-alone mode (localhost).

• Browsers used for compatibility and functional tests include Chrome.

Special Test Tools and Supplies:

• Selenium WebDriver is needed for functional automation.

• EdgeDriver (and drivers for Chrome and Firefox) is used for UI automation.

• The environment must include a seeded test database with predefined data.

• All required tools are locally available.

Security Level and Proprietary Components:

• The test environment does not involve real user data or external APIs.

• The level of security must ensure that access to the source code and the test database is restricted solely to the team members.

Other Testing Needs:

• No additional office space or documentation (publications) is required.

# Responsibilities

All testing-related activities in this project—including planning, test case design, environment preparation, test execution, validation, and defect reporting—have been distributed among team members.

The responsibilities were divided as follows:

• Designing and implementing all functional test cases and developing Page Objects and automation scripts using Selenium and xUnit: Samuel Bruno García Picazo, Hugo Rodríguez Villalobos and Alberto Bueno Baquero.

• Executing the full suite of tests, analyzing results and maintaining the test environment and tooling: Alberto Bueno Baquero.

• Generating documentation and reporting: Each team member (Samuel Bruno García Picazo, Hugo Rodríguez Villalobos and Alberto Bueno Baquero) is responsible for generating their own Test Case documentation.

All team members collaborated in the creation of the Test Plan.

# Staffing and training needs

No additional staffing is required for the execution of this test plan, as the development team (Alberto Bueno Baquero, Hugo Rodríguez Villalobos, and Samuel Bruno García Picazo) is responsible for conducting all testing tasks.

Required Skill Levels:

The assigned personnel need to possess the following skill set:

• Knowledge of software testing principles and test case design.

• Experience with Selenium WebDriver for automated UI testing.

• Proficiency in C# and xUnit as the test framework.

• Familiarity with web technologies used in the project (Blazor, Razor, HTML/CSS).

• Ability to configure and manage the local test environment (database seeding, drivers, etc.).

# Schedule

Sprint 3 is from 11/11/2025 to 15/12/2025

The testing phase will begin by the end of Sprint 3, specifically between December 5nd and December 12th, 2025. All use cases are expected to be tested during this period. By that time, the test cases for each use case should also be written and reviewed.

# Risks and contingencies

- Delayed delivery of test items: May block progress. Plan: Focus on available features, extend testing hours if needed.

- Unstable test environment: Could prevent execution. Plan: Keep a backup setup and reinstall quickly if required.

- Browser or driver incompatibility: May break automation. Plan: Use fixed driver versions; fall back to manual tests temporarily.

- Inconsistent test data: Could affect test reliability. Plan: Reseed database before each run using SQLite in-memory.

- Limited testing team size: Risk of delays with only three team members. Plan: Prioritize critical cases and allocate extra time if necessary.

# Approvals

| Name | Role | Date |
| --- | --- | --- |
| Samuel Bruno Garcia Picazo | Test Plan Author / Developer | 11/12/2025 |
| Hugo Rodriguez Villalobos | Test Plan Author / Developer | 11/12/2025 |
| Alberto Bueno Baquero | Developer / Reviewer | 11/12/2025 |
| Elena Maria Navarro Martínez | Product Owner |  |